☁️  CertiPrepAI

Claude Code Handover Document

April 7, 2026  ·  Session Transfer: Cowork → Claude Code

| ✅ Login Fixed | ✅ Deployed #142 | ✅ Password Policy ON | ⚠️ Cancel Sub Pending |
| --- | --- | --- | --- |

# 1. Project Overview

CertiPrepAI is an AWS certification prep SaaS. Two frontends, one backend.

| Field | Value |
| --- | --- |
| Live URL | https://certiprepai.com |
| Amplify URL | https://main.d2pm3jfcsesli7.amplifyapp.com |
| GitHub | https://github.com/Isaloum/AWSPrepAI |
| Active Branch | main |
| Local Repo | ~/Desktop/Projects/AWSPrepAI |
| Amplify App ID | d2pm3jfcsesli7 |
| AWS Account | 441393059130 (Fridayaiapp) |
| AWS Region | us-east-1 |
| Last Deployment | #142 — Deployed ✅ (April 7, 2026) |

## Two Frontends

- docs/ — Static HTML (GitHub Pages). certiprepai.com/saa-c03.html etc. 288 SAA questions, hint+terms system

- react-app/ — React + Vite 8 + Rolldown → deployed via Amplify. This is the main app.

# 2. Architecture & AWS Resources

| Resource | ID / ARN | Notes |
| --- | --- | --- |
| Cognito User Pool | us-east-1_bqEVRsi2b | Email = username |
| Cognito Client ID | 4j9mnlkhtu023takbj0qb1g10h |  |
| Lambda: checkout | awsprepai-checkout | Stripe checkout |
| Lambda: webhook | awsprepai-stripe-webhook | Stripe events |
| Lambda: verify | awsprepai-verify-session | JWT verify |
| Lambda: cancel | awsprepai-cancel-subscription | ⚠️ NEEDS DEPLOY |
| API Gateway | 34zglioc5a.execute-api.us-east-1 | /checkout endpoint |
| Amplify App | d2pm3jfcsesli7 | Auto-deploy on push to main |
| Route 53 | certiprepai.com | Hosted zone |
| WAF | us-east-1 | Protecting APIs ~$6/mo |
| Secrets Manager | taxflowai/jwt-secret | TaxFlowAI, not CertiPrepAI |

## Cognito Custom Attributes

- custom:plan — Values: free | monthly | yearly | lifetime

- custom:plan_expiry — ISO date string

- custom:stripe_customer_id — Stripe cus_xxx ID

⚠️  Password policy was BARE (no complexity). Fixed April 7 — now requires uppercase + lowercase + numbers + symbols.

# 3. Key Files

| File | Purpose |
| --- | --- |
| react-app/src/lib/cognito.ts | Auth wrapper — signIn/signUp/forgotPassword. Email normalization LIVE. |
| react-app/src/pages/Login.tsx | Login page. Email normalized on input (trim+toLowerCase). |
| react-app/src/pages/Signup.tsx | Signup page. Same normalization. |
| react-app/src/pages/Dashboard.tsx | Shows plan, certifications. Needs Cancel button added. |
| react-app/src/components/Navbar.tsx | Fixed: Study Guide → /study-guide, AWS Services → /keywords |
| react-app/src/pages/StudyGuide.tsx | New page at /study-guide. Domain strategy for SAA-C03. |
| react-app/src/App.tsx | Routes. /study-guide route added. |
| docs/saa_questions_260.js | 288 SAA-C03 questions (was 260). Added hint + terms fields. |
| docs/saa-c03.html | Renders hints + key terms in practice mode + mock exam review. |
| aws-lambdas/cancel-subscription/index.mjs | Cancel sub Lambda code. ⚠️ NOT YET DEPLOYED to AWS. |
| amplify.yml | Build config. Uses npm ci + vite build. |

# 4. Bug History & Root Causes

Understanding WHY bugs happen prevents repeating them.

| Bug | Root Cause | Fix Applied | Status |
| --- | --- | --- | --- |
| "User does not exist" on login | macOS autocorrect capitalizes first letter: ihabsaloum → Ihabsaloum. Cognito is case-sensitive. | email.trim().toLowerCase() in cognito.ts + Login.tsx + Signup.tsx | ✅ LIVE |
| Hotmail account shows Free plan | Checkout Lambda had Runtime.UserCodeSyntaxError — crashed before writing custom:plan to Cognito. | Manually set custom:plan=monthly via AWS CLI | ✅ Fixed |
| Study Guide = Resources (same page) | Navbar.tsx had /resources hardcoded for both Study Guide and AWS Services links. | Created /study-guide route + StudyGuide.tsx. Fixed Navbar. | ✅ LIVE |
| Builds #140, #141 failed | Python patch replaced Username: email globally — broke confirmSignUp which had no normalizedEmail defined. | Full clean rewrite of cognito.ts. Build #142 passed. | ✅ LIVE |
| Vite 8 / Rolldown chunk errors | Vite 8 uses Rolldown (new Rust bundler). Absolute asset paths required. amplify.yml needed update. | Set base: "/" in vite.config. Updated amplify.yml. | ✅ Fixed |
| No password complexity | Cognito pool created with all RequireXxx: false. Any password accepted. | Updated pool: RequireUppercase + Lowercase + Numbers + Symbols = true. | ✅ Fixed |

# 5. Pending Tasks (Priority Order)

## 🔴 Critical — Do First

| # | Task | How To |
| --- | --- | --- |
| 1 | Deploy cancel-subscription Lambda | cd ~/Desktop/Projects/AWSPrepAI/aws-lambdas/cancel-subscription && zip cancel-lambda.zip index.mjs && aws lambda create-function --function-name awsprepai-cancel-subscription --runtime nodejs20.x --role arn:aws:iam::441393059130:role/awsprepai-checkout-role --handler index.handler --zip-file fileb://cancel-lambda.zip --timeout 15 --environment Variables={STRIPE_SECRET_KEY=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} |
| 2 | Create Function URL for cancel Lambda | aws lambda create-function-url-config --function-name awsprepai-cancel-subscription --auth-type NONE --cors '{"AllowOrigins":["*"],"AllowMethods":["POST","OPTIONS"],"AllowHeaders":["Content-Type","Authorization"]}' → copy the URL returned |
| 3 | Add Cancel button to Dashboard.tsx | Call the function URL with Authorization: Bearer <accessToken>. On success → clear user session → redirect to pricing. Show confirmation modal first. |
| 4 | Verify Stripe payment for hotmail account | Go to Stripe Dashboard → Customers → search ihabsaloum@hotmail.com. Confirm if charge went through. If not, the free monthly plan is correct. |

## 🟡 Important — This Week

| # | Task | Notes |
| --- | --- | --- |
| 5 | Fix Checkout Lambda syntax error | Lambda had Runtime.UserCodeSyntaxError on April 2. New signups trying to pay will fail. Find and fix the syntax error in awsprepai-checkout. |
| 6 | Add password strength indicator to Signup form | Cognito now enforces uppercase+numbers+symbols. Users get a cryptic error if they enter a weak password. Show requirements inline. |
| 7 | Add progress tracking to Dashboard | Show score + questions attempted per cert. Data exists in localStorage or needs a DynamoDB table. |
| 8 | Increase Lambda concurrency | Go to Service Quotas → Lambda → Concurrent executions → Request increase to 1000. |

## 🟢 Nice to Have

| # | Task | Notes |
| --- | --- | --- |
| 9 | Consolidate docs/ into React app | Kill static HTML. Run everything from React. Simpler to maintain. |
| 10 | Move Checkout Lambda URL to Amplify env var | Currently hardcoded in Signup.tsx. Should be VITE_CHECKOUT_API. |
| 11 | CloudFront + WAF in front of Lambda URLs | Currently Lambda URLs are exposed directly. Add CloudFront for caching + DDoS. |
| 12 | Optional MFA (TOTP) | Add Google Authenticator support. Cognito already supports it, just needs UI toggle. |

# 6. Environment Variables

## Amplify (react-app)

Set in: AWS Amplify Console → CertiPrepAI → main branch → Environment variables

| Variable | Value |
| --- | --- |
| VITE_COGNITO_USER_POOL_ID | us-east-1_bqEVRsi2b |
| VITE_COGNITO_CLIENT_ID | 4j9mnlkhtu023takbj0qb1g10h |
| VITE_STRIPE_PUBLISHABLE_KEY | pk_live_51T0D2ZE9neqrFM5L... |

## Lambda Environment Variables

| Lambda | Variable | Value |
| --- | --- | --- |
| awsprepai-checkout | STRIPE_SECRET_KEY | sk_live_51T0D2ZE9neqrFM5L... |
| awsprepai-cancel-subscription | STRIPE_SECRET_KEY | sk_live_51T0D2ZE9neqrFM5L... |

# 7. Test Accounts

| Email | Password | Plan | Notes |
| --- | --- | --- | --- |
| ihabsaloum85@gmail.com | (your password) | Free | Primary / owner account |
| ihabsaloum@hotmail.com | CertiPrep@2026! | monthly (manual) | Login fixed Apr 7. Check Stripe. |

⚠️  ihabsaloum@hotmail.com password was manually set via AWS CLI admin-set-user-password. The user should change it after logging in.

# 8. Monthly AWS Costs

| Service | Cost/mo | Notes |
| --- | --- | --- |
| WAF | ~$6 | Protecting APIs |
| WorkMail | ~$3.89 | TaxFlowAI — keep |
| VPC | ~$3.21 | Source unclear, monitoring |
| Route 53 | ~$0.51 | certiprepai.com zone |
| Secrets Manager | ~$0.40 | taxflowai/jwt-secret |
| CertiPrepAI (Amplify, Lambda, Cognito) | $0.00 | Free tier ✅ |
| TOTAL | ~$17-18 | Before taxes |

# 9. Common Commands

## Local Development

cd ~/Desktop/Projects/AWSPrepAI/react-app

npm run dev                    # start dev server

npm run build                  # build (Vite 8 + Rolldown)

## Deploy

git add <files>

git commit -m "message"

git push origin main           # Amplify auto-deploys in ~90s

## Check Amplify Build Status

aws amplify get-job --app-id d2pm3jfcsesli7 --branch-name main --job-id <N>

## Cognito — Get User

aws cognito-idp admin-get-user --user-pool-id us-east-1_bqEVRsi2b --username email@example.com

## Cognito — Set Plan Manually

aws cognito-idp admin-update-user-attributes \

--user-pool-id us-east-1_bqEVRsi2b \

--username email@example.com \

--user-attributes Name=custom:plan,Value=monthly

## Cognito — Reset Password

aws cognito-idp admin-set-user-password \

--user-pool-id us-east-1_bqEVRsi2b \

--username email@example.com \

--password "NewPass@2026!" --permanent

## Check AWS Costs

aws ce get-cost-and-usage --time-period Start=2026-04-01,End=2026-05-01 \

--granularity MONTHLY --metrics BlendedCost \

--group-by Type=DIMENSION,Key=SERVICE

# 10. Patterns & Gotchas

- : ALWAYS .trim().toLowerCase() before passing to Cognito. macOS autocorrects capitals.

- : /sessions/.../mnt/AWSPrepAI = OLD master branch clone. Active repo = ~/Desktop/Projects/AWSPrepAI on main.

- : Replaced Rollup. base: "/" in vite.config required for Amplify asset paths.

- : admin-reset-user-password makes status RESET_REQUIRED and blocks login. Use admin-set-user-password --permanent instead.

- : Replaces ALL occurrences. Always scope replacements carefully or use full file rewrites.

- : Amplify S3 log URLs are blocked by egress proxy. Use get-job API + check Amplify console instead.

- : CertiPrepAI runs at $0/mo. Amplify, Lambda, Cognito, API Gateway all within free tier limits.

Generated April 7, 2026  ·  CertiPrepAI Handover  ·  Good luck with Claude Code! 🚀