CertiPrepAI

Platform Rebuild Roadmap

AWS SAA-C03 Certification Prep Platform

Based on 1,098 Real Exam Questions | Tutorials Dojo + Udemy

| 1,098 Unique Questions | 21 Exam Sources | 4 SAA-C03 Domains | 1,031 Dojo Slide Pages |
| --- | --- | --- | --- |

# SECTION 1 — THE FOUNDATION

Everything on CertiPrepAI is powered by two primary sources: 1,098 real exam questions taken directly from Tutorials Dojo and Udemy practice exams, and the official Tutorials Dojo SAA-C03 slide deck (1,031 pages). These are not supplementary resources — they ARE the product.

## 1.1 The Two Pillars

| Pillar | What It Is | How We Use It |
| --- | --- | --- |
| 1,098 Questions | Real exam questions from 14 Dojo exams + 7 Udemy practice tests. Every question you personally took and paid for. | Powers Mock Exam, Study Guide topics, Keywords, Comparisons, Glossary, Service Groups, Sample Questions, and Analytics. |
| Dojo Slides (1,031 pages) | Official Tutorials Dojo SAA-C03 video course slides by Jon Bonso. Covers all 4 domains in depth. | Referenced internally to ensure accuracy. Linked externally on the website (NOT reproduced). Used to write original explanations. |

## 1.2 Legal Framework

This is how we handle content legally and professionally:

- QUESTIONS: You personally paid for and took these exams. Your experience, results, and insights are yours to share.

- DOJO SLIDES: We link to the official Tutorials Dojo course (credit + traffic). We never reproduce slide text or images directly on the website.

- ALL WRITTEN CONTENT: Every explanation, definition, and description on the website is written originally, inspired by concepts from AWS official documentation.

- AWS DOCS: All technical content cites official AWS documentation as the primary source.

## 1.3 Question Bank Statistics

| Domain | Questions | % of Exam | Top Services Tested |
| --- | --- | --- | --- |
| Design Secure Architectures | 228 | 30% | IAM, VPC, KMS, WAF, Cognito, Shield, GuardDuty |
| Design Resilient Architectures | 325 | 26% | EC2, RDS, Aurora, Route 53, Auto Scaling, ELB |
| Design High-Performing Architectures | 342 | 24% | S3, Lambda, ECS, EKS, CloudFront, Kinesis, DynamoDB |
| Design Cost-Optimized Architectures | 203 | 20% | S3 Storage Classes, EC2 Pricing, Reserved/Spot, Glacier |
| TOTAL | 1,098 | 100% | 40+ distinct AWS services covered |

# SECTION 2 — PHASE 1: DATA MINING ENGINE

Before building any page, we mine the 1,098 questions to extract structured data that powers everything else. This is done once and produces reusable datasets.

## Phase 1 Tasks

| # | Task | Output | Powers |
| --- | --- | --- | --- |
| 1.1 | Extract all AWS services from questions and count frequency | service_frequency.json — ranked list of 40+ services by exam weight | Service Groups, Study Guide, Keywords |
| 1.2 | Map every question to its primary AWS service topic | questions_by_topic.json — questions grouped by service | Mock Exam filters, Sample Questions, Study Guide |
| 1.3 | Extract all wrong answers and identify common traps | exam_traps.json — most common mistakes by topic | Study Guide warnings, Comparisons page |
| 1.4 | Identify X vs Y comparison patterns in questions | comparisons.json — 20+ service comparison pairs | Comparisons page |
| 1.5 | Extract all technical terms and definitions from explanations | glossary_terms.json — 200+ terms with context | Glossary, Keywords pages |
| 1.6 | Analyze Dojo slides for topic structure and domain coverage | slide_topics.json — ordered curriculum map | Study Guide structure, Resources |

# SECTION 3 — PHASE 2: PAGE-BY-PAGE REBUILD

## Page 1: Mock Exam (/mock-exam)

Current status: Works but uses old saa_questions_260.js. Must be upgraded to use all 1,098 questions.

| Feature | Implementation |
| --- | --- |
| Question Source | All 1,098 questions from exam_questions_base.js |
| Exam Mode | 65 questions, 130 minutes, randomized — exactly like real SAA-C03 |
| Domain Filter | User can choose: All domains / Secure / Resilient / High-Perf / Cost-Optimized |
| Service Filter | User can practice only EC2 questions, only S3 questions, etc. |
| Results Page | Score by domain, weakest services, comparison to passing score (720/1000) |
| Review Mode | After exam: see every question with correct answer + full explanation |
| Progress Tracking | Store results in DynamoDB — track improvement over time |

## Page 2: Study Guide (/study-guide)

LEGAL NOTE: All content is original. Dojo slides are referenced internally for accuracy only. A link to the official Dojo course is provided as a 'Learn More' resource.

| Feature | Implementation |
| --- | --- |
| Structure | 4 domains → topics sorted by exam frequency (most tested first) |
| Content | Original explanations for each AWS service. Sourced from AWS official docs. |
| Exam Weight | Each topic shows: 'Appears in X of 1,098 questions' — shows what matters most |
| Common Traps | For each topic: real wrong answers from exams shown as 'Watch Out For...' |
| Practice Link | Each topic links directly to filtered mock exam questions on that service |
| Dojo Link | 'Study Deeper' button links to official Tutorials Dojo course (external link) |

## Page 3: Keywords (/keywords)

| Feature | Implementation |
| --- | --- |
| Source | Top 50 keywords mined from 1,098 questions — ranked by exam frequency |
| Format | Keyword → definition → which domain it belongs to → how often it appears |
| Exam Tips | 'When you see this keyword in a question, think...' — exam strategy |
| Examples | Each keyword shows 2-3 real question excerpts where it appears |

## Page 4: Comparisons (/comparisons)

| Feature | Implementation |
| --- | --- |
| Source | X vs Y pairs extracted from 1,098 questions — real exam traps |
| Current tables | 13 comparison tables already built (Multi-AZ vs Read Replica, SQS vs SNS vs Kinesis, etc.) |
| Upgrade | Each comparison now shows: 'This exact comparison appeared in X real exam questions' |
| New tables | Add 10+ new comparisons mined from question patterns |

## Page 5: Glossary (/glossary)

| Feature | Implementation |
| --- | --- |
| Source | 200+ terms extracted from question explanations + AWS official definitions |
| Format | Term → short definition → domain → exam relevance score |
| Filter | Filter by domain or search by term |
| Exam Weight | Each term shows how many times it appears across 1,098 questions |

## Page 6: Service Groups (/service-groups)

| Feature | Implementation |
| --- | --- |
| Source | AWS services grouped by category, ranked by exam frequency |
| Categories | Compute, Storage, Database, Network, Security, Analytics, Serverless, Containers |
| Each service card | Service name + one-line description + exam frequency + link to study guide topic |
| Exam Heat Map | Visual indicator showing how heavily tested each service is |

## Page 7: Sample Questions (/sample-questions)

| Feature | Implementation |
| --- | --- |
| Source | Curated selection from 1,098 questions — best examples per topic |
| Free tier | 10 questions per domain shown to free users (40 total) |
| Premium | Full access to all 1,098 questions + detailed explanations |
| Filter | Filter by domain, service, or difficulty |

## Page 8: Resources (/resources)

| Feature | Implementation |
| --- | --- |
| Dojo Link | Prominent link to official Tutorials Dojo SAA-C03 course (Jon Bonso) |
| AWS Docs | Direct links to official AWS documentation for each major service |
| Exam Tips | Your personal insights from taking 21 practice exams — original content |
| Study Plan | Recommended study path based on domain weights and your weak areas |

# SECTION 4 — EXECUTION ORDER

Pages are built in this exact order. Each phase depends on the previous.

| Step | Deliverable | What Gets Built | Data Source | Status |
| --- | --- | --- | --- | --- |
| 1 | Data Mining Engine | Extract services, topics, traps, comparisons, glossary terms from 1,098 questions | 1,098 questions + Dojo slides | NEXT |
| 2 | Mock Exam Upgrade | Connect to all 1,098 questions, add domain/service filters, improve results page | exam_questions_base.js | READY |
| 3 | Service Groups Upgrade | Add exam frequency badges, heat map, link to study topics | service_frequency.json | QUEUED |
| 4 | Comparisons Upgrade | Add 10+ new tables, show question count per comparison | comparisons.json | QUEUED |
| 5 | Keywords Page Upgrade | Rank by frequency, add exam tips, show real question excerpts | keywords_frequency.json | QUEUED |
| 6 | Glossary Upgrade | 200+ terms with exam weight, domain filter, search | glossary_terms.json | QUEUED |
| 7 | Study Guide Rebuild | Original content per service, sorted by exam frequency, with Dojo link | All data sources | QUEUED |
| 8 | Sample Questions Upgrade | Free tier teaser + premium full access, filters by domain/service | 1,098 questions | QUEUED |
| 9 | Resources Page Rebuild | Dojo link, AWS docs, your exam tips, recommended study plan | Original content | QUEUED |

# SECTION 5 — CONTENT RULES & STANDARDS

## 5.1 What We Write vs What We Link

| Content Type | Approach | Source |
| --- | --- | --- |
| AWS Service Descriptions | Write original, concise explanations | AWS official docs |
| Exam Tips & Traps | Write from your personal exam experience | Mined from 1,098 wrong answers |
| Practice Questions | Display directly — your exam data | 1,098 questions |
| Dojo Slide Content | NEVER reproduce — link externally only | tutorialsdojo.com link |
| Diagrams & Architecture | Create original diagrams | Inspired by patterns in questions |
| Definitions & Glossary | Write original definitions | AWS docs + question context |

## 5.2 Quality Standard for Every Page

- Every AWS service mentioned must appear in at least 5 of the 1,098 questions to be featured prominently

- Every exam tip must be derived from a real wrong answer pattern in the question bank

- Every comparison table must be backed by at least 3 real questions that test that exact comparison

- All external content (Dojo, AWS docs) must be clearly attributed with working links

- No content is ever copy-pasted from Dojo slides or third-party sources

# SECTION 6 — SUCCESS METRICS

How we know the platform is working:

| Metric | Target | Measured By |
| --- | --- | --- |
| Mock Exam Usage | Users complete 3+ mock exams before real exam | DynamoDB progress tracking |
| Score Improvement | Users improve by 15%+ between first and last mock | Score history analytics |
| Content Coverage | All 40+ tested services covered in Study Guide | Coverage report vs question bank |
| Legal Safety | Zero direct quotes from Dojo slides on website | Content audit |
| Pass Rate | Users who complete platform pass SAA-C03 | User feedback / testimonials |

CertiPrepAI — Built on real exam data. Powered by your experience.

certiprepai.com